The following is a list of the project deliverables and milestones:

- Planning

* **Develop Project Management Plan**
* **Collect Business and Technical Requirements**
* **Review and Prioritize Requirements**
* **Prepare Workload Assessment Report**
* **Determine Capacity and Equipment Requirements**
* **Prepare Project Budget Outline and Details**
* **Develop Disaster Recovery Plan**
* **Plan and Design Civil Requirements**
* **Plan and Design Electrical Requirements**
* **Plan and Design Mechanical Requirements**
* **Plan and Design Networking Requirements**
* **Plan and Design IT Requirements**
* **Develop Migration Strategy Plan**

- Procurement

* **RFP Development and Initiation**
* **RFP Submission and Evaluation**
* **Subcontractors Assignment**

- Site Preparation

* **Inspect Site**
* **Complete Necessary Demolition**

- Construction

* **Complete Civil Construction**
* **Complete Electrical Installation**
* **Complete Mechanical Installation**
* **Complete Networking Installation**
* **Complete IT Installation**

- Testing and Commissioning

* **Test and Commission Facility**
* **Perform Acceptance Test**

- VMs and Data Stores Migration

* **Execute Migration Plan**
* **Run Benchmark Tests to Evaluate Migration**